Software Test Plan (STP) – Web Based ML Model Evaluator

Project: Web Based ML Model Evaluator

Version: 1.0

Authors: Team 16 QA (Parigna P V, Reia S, Divakar K S, Nikhil K R)

Date: 16-09-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Web Based ML Model Evaluator v1.0 (Team 16). It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing the system described in the SRS, covering dataset upload, preprocessing, model selection, training, evaluation, comparison, history, and reporting.

Scope: Testing covers the full user workflow — authentication, dataset upload/validation, preprocessing, feature/target selection, model selection and training, evaluation and visualization, comparison of runs, experiment history, report generation — and the administrator interface. The internal implementation of external ML libraries, the underlying cloud/server infrastructure, and third-party ML runtime internals are excluded, consistent with the SRS constraints.

References: Web Based ML Model Evaluator SRS v1.0 (Team 16), Design Specifications (as produced), Institution project evaluation guidelines.

Definitions: ML (Machine Learning), UI (User Interface), API (Application Programming Interface), CSV (Comma-Separated Values), JSON (JavaScript Object Notation), EDA (Exploratory Data Analysis), MSE/RMSE/MAE (regression error metrics), ROC/AUC (classification metrics), REST (Representational State Transfer), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix).

# 2. Test Items

- User registration, login, and session management (Authentication module)

- Dataset upload, validation, preview, and profiling module

- Preprocessing module (missing-value handling, feature scaling, feature/target selection, train/test split)

- Model selection and configuration module

- Model training and execution module

- Evaluation module (classification and regression metrics)

- Visualization module (metric tables and charts)

- Model comparison module

- Experiment history and storage module

- Report generation and export module

- Administrator interface (model management, activity logs)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

Functional requirements:

  - ML-F-001: Registered user login

  - ML-F-002: Dataset upload (supported file types)

  - ML-F-003: Dataset validation (structure and required fields)

  - ML-F-004: Dataset preview and profiling

  - ML-F-005: Feature/target selection

  - ML-F-006: Preprocessing operations (missing values, scaling)

  - ML-F-007: Train/test split configuration

  - ML-F-008: Supported model listing

  - ML-F-009: Model and parameter selection

  - ML-F-010: Model training execution

  - ML-F-011: Training progress/status feedback

  - ML-F-012: Classification evaluation metrics

  - ML-F-013: Regression evaluation metrics

  - ML-F-014: Evaluation tables and visualizations

  - ML-F-015: Comparison of multiple model runs

  - ML-F-016: Experiment storage

  - ML-F-017: Experiment history retrieval

  - ML-F-018: Downloadable evaluation report

  - ML-F-019: Validation and error messaging

  - ML-F-020: Administrator model/log management

Non-functional requirements:

  - ML-NF-001: Response time ≤ 3s (95th percentile, non-training pages)

  - ML-NF-002: 20 concurrent users without functional failure

  - ML-NF-003: ≥ 99% monthly availability

  - ML-NF-004: Data integrity of stored experiments

  - ML-NF-005: Usability across supported browsers/resolutions

  - ML-NF-006: Understandable validation/progress/status feedback

  - ML-NF-007: Timestamped audit/troubleshooting events

  - ML-NF-008: Modularity for adding a new supported model

Security requirements:

  - ML-SR-001: HTTPS/TLS for all client-server communication

  - ML-SR-002: One-way password hashing (no plaintext storage)

  - ML-SR-003: Authentication and authorization enforcement

  - ML-SR-004: Uploaded file type/size/safety validation

  - ML-SR-005: Ownership-based access to experiment history/reports

  - ML-SR-006: No secrets/credentials in application logs

  - ML-SR-007: Server-side API input validation

# 4. Features Not to be Tested

- Internal implementation of external ML libraries (e.g., scikit-learn internals)

- Underlying cloud/server infrastructure and OS-level configuration

- Third-party ML runtime internals not exposed through the application

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level, e.g., preprocessing functions, metric calculations)

- Integration tests (frontend ↔ backend API ↔ ML execution layer ↔ database)

- System tests (end-to-end evaluation workflow)

- Acceptance tests (faculty/evaluator review of the demonstrated system)

Types:

- Functional testing (core workflow features)

- Regression testing (after fixes and iterative feature additions)

- Performance testing (response time, concurrent-user load)

- Usability testing (UI clarity across browsers, feedback messaging)

Entry Criteria: Stable build delivered, sample datasets and ML libraries available, test environment ready.

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all high-priority acceptance criteria satisfied.

## 5.1 Security Validation

- Validate password hashing and absence of plaintext credential storage

- TLS/HTTPS verification for client-server communication

- Authentication/authorization enforcement on protected and administrator endpoints

- Uploaded file type/size validation and rejection of unsafe files

- Cross-user access checks on experiment history and reports

- Log review to confirm no passwords or secrets are recorded

- Fuzzing/negative testing of API and form inputs

# 6. Test Environment

Hardware: User device (keyboard, mouse/touch, display); server with processor, RAM, and storage sufficient for baseline ML workloads (no dedicated ML accelerator mandatory).

Software: Web application (frontend), backend service (Python/Django or JavaScript/MERN as selected by Team 16), supported ML libraries (e.g., scikit-learn or equivalent), relational/document database for users and experiment metadata.

Tools: Selenium (UI automation), Postman (API testing), JMeter (performance/load testing), pytest/unittest (unit tests), Jira or equivalent (defect tracking).

Test Data: Sample CSV/JSON datasets (valid and malformed), dummy user accounts, pre-configured classification and regression datasets for evaluation testing.

# 7. Test Schedule

Milestones:

- Test case design: 20-Sep-2026

- Environment setup: 22-Sep-2026

- Test execution start: 23-Sep-2026

- Test execution end: 05-Oct-2026

- Acceptance review (faculty/evaluator): 07-Oct-2026 to 10-Oct-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Parigna P V | Prepare plan, coordinate execution |
| Test Engineer | Divakar S | Design & execute test cases, log defects |
| Developer | Nikhil K R | Support defect fixes and triage |
| Product owner | Reia S | Review test results, approve readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early builds and iterate incrementally with the dev team |
| Test environment / ML library version mismatch | Pin library versions and document environment setup steps |
| Limited/insufficient sample datasets for edge cases | Prepare a curated set of valid, malformed, and edge-case datasets in advance |
| Long-running training operations affecting test timing | Use small sample datasets for functional runs; reserve larger datasets for performance tests |

# 11. Assumptions & Dependencies

- Sample/test datasets will be prepared and available before execution

- Selected ML libraries and backend stack will be stable during the test window

- Test environment (frontend, backend, database) will be accessible to the QA team

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for >4 hours

- Build is too unstable (blocks >30% of test cases)

Resume testing if:

- Blocking defects are resolved

- Environment is stabilized

# 13. Test Case Management & Traceability

The RTM ensures mapping of SRS requirements to test cases. Example (see full RTM for all requirement IDs):

- ML-F-001 (Login) → TC-AUTH-01

- ML-F-002 / ML-F-003 (Dataset upload/validation) → TC-DATA-01, TC-DATA-02

- ML-F-010 (Model training) → TC-TRAIN-01

- ML-F-012 / ML-F-013 (Evaluation metrics) → TC-EVAL-01, TC-EVAL-02

- ML-NF-001 (Response time) → TC-PERF-01

- ML-SR-002 (Password hashing) → TC-SEC-02

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed/failed

- Defect density

- Defect aging

- Requirement coverage

Reports:

- Daily execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Parigna P V | Parigna P V- 17/9/26 |
| Dev Lead | Nikhil K R | Nikhil K R- 17/9/26 |
| Product owner | Reia S | Reia S- 17/9/26 |